MULTI-AGENT AI

PROPOSAL REVIEW & CRITIQUE PLATFORM

using LangGraph

Software Engineering Project Report

Version 1.0   |   May 2026   |   Confidential

Team: Urvi Jain  •  Shruti Mandal  •  Srinidhi Rao

24 User Stories  •  12 Epics  •  6 Specialist Agents  •  14-Week Roadmap

# 1. Executive Summary

The Multi-Agent AI Proposal Review & Critique Platform is an intelligent, LangGraph-powered workflow system that automatically reviews, scores, and critiques business and technical proposals. The platform replaces slow, inconsistent manual reviews with a structured multi-agent pipeline where specialized AI agents handle research, code analysis, quality checking, and report writing — all orchestrated by a central Supervisor Agent.

The system supports human-in-the-loop approval checkpoints, persistent workflow state, real-time observability via LangSmith and OpenTelemetry, and a responsive FastAPI-backed dashboard. With support for concurrent workflow execution and dynamic agent spawning, the platform is designed to scale from individual proposal reviews to enterprise-grade batch processing.

| 24 User Stories | 12 Epics | 3 Team Members | 14 Wks Timeline |
| --- | --- | --- | --- |

# 2. Problem Statement

Organizations that receive large volumes of business and technical proposals face a critical bottleneck: manual review is slow, expensive, inconsistent, and difficult to scale. Key pain points include:

- Time-intensive reviews: Expert reviewers spend hours per proposal on structured analysis.

- Inconsistency: Human reviewers apply different standards, leading to uneven scoring.

- Lack of traceability: Review decisions are often undocumented and hard to audit.

- No parallelism: Sequential human reviews cannot handle concurrent submission volumes.

- Bottlenecks: Single-reviewer dependencies cause approval pipeline stalls.

These inefficiencies result in delayed decisions, missed opportunities, and reviewer fatigue. An automated, AI-powered review system is essential to bring consistency, speed, and scalability to the proposal evaluation process.

# 3. Proposed Solution

The Multi-Agent AI Proposal Review Platform addresses these challenges through a hierarchical multi-agent architecture built on LangGraph. A Supervisor Agent acts as an intelligent router, delegating proposal sections to specialist agents in parallel or sequence based on content type. The system provides:

- Automated proposal ingestion and structured analysis pipeline.

- Specialist AI agents for research, technical review, quality validation, and report writing.

- Human-in-the-loop checkpoints for high-stakes approval decisions.

- Persistent workflow state allowing resumption after interruptions or failures.

- Real-time monitoring dashboard with LangSmith traces and OpenTelemetry metrics.

- Concurrent execution supporting multiple simultaneous proposal reviews.

- Scalable cloud deployment with dynamic agent spawning for peak loads.

# 4. System Architecture

## 4.1 High-Level Architecture

The platform follows a layered architecture with clear separation between the presentation layer (Dashboard UI), application layer (FastAPI), orchestration layer (LangGraph Supervisor), agent layer (Specialist Agents), and infrastructure layer (persistence, observability, deployment).

Architecture Overview (Mermaid flowchart):

─────────────────────────────────────────

graph TD

UI[Dashboard UI] --> API[FastAPI Backend]

API --> SUP[Supervisor Agent]

SUP --> RA[Research Agent]

SUP --> CA[Coder Agent]

SUP --> RV[Reviewer Agent]

SUP --> WA[Writer Agent]

SUP --> HITL[Human Approval Checkpoint]

RA & CA & RV & WA --> STATE[Shared LangGraph State]

STATE --> PERS[Persistence: SQLite/Redis]

SUP --> OBS[LangSmith + OpenTelemetry]

OBS --> UI

## 4.2 Multi-Agent Workflow Design

The workflow is implemented as a directed graph in LangGraph. The Supervisor Agent is the root node, receiving the incoming proposal and routing it through appropriate specialist agents based on content classification. Conditional edges implement branching logic; error recovery subgraphs provide resilience.

Agent Workflow (Mermaid stateDiagram):

────────────────────────────────────────

stateDiagram-v2

[*] --> ProposalIngestion

ProposalIngestion --> SupervisorClassification

SupervisorClassification --> ResearchAgent : needs_research

SupervisorClassification --> CoderAgent    : has_technical_content

SupervisorClassification --> ReviewerAgent : needs_quality_check

ResearchAgent --> WriterAgent

CoderAgent    --> ReviewerAgent

ReviewerAgent --> HumanApproval : risky_decision

ReviewerAgent --> WriterAgent   : auto_approved

HumanApproval --> WriterAgent   : approved

HumanApproval --> [*]           : rejected

WriterAgent   --> [*]           : report_delivered

## 4.3 Core Architecture Components

- LangGraph State Management: Shared typed state flows between all agents ensuring consistency.

- Supervisor Agent: Classifies proposals and dynamically routes tasks using conditional edges.

- Specialist Agents (×4): Research, Coder, Reviewer, Writer — each with a focused role.

- Conditional Routing Engine: Branching paths based on content classification scores.

- Error Recovery Subgraphs: Fallback nodes handle agent failures without halting the pipeline.

- Human-in-the-Loop System: Checkpoint nodes pause the graph and await human decisions.

- Persistence Layer: SQLite for development; Redis for production-grade state storage.

- Observability Stack: LangSmith for trace capture; OpenTelemetry for metrics and alerting.

# 5. Technology Stack

The platform is built on a modern, production-grade Python/JavaScript stack. All components are open-source or cloud-native, ensuring maintainability and extensibility.

| Technology | Role / Purpose |
| --- | --- |
| LangGraph | Agent workflow orchestration and state machine management |
| LangChain | LLM integration, prompt management, chain composition |
| FastAPI | High-performance REST API and WebSocket backend |
| LangSmith | Workflow tracing, evaluation, and execution visualization |
| OpenTelemetry | Performance metrics collection and system health monitoring |
| SQLite / Redis | Workflow state persistence and session management |
| Pytest | Unit and integration testing framework |
| Cloud Platform | Containerized deployment (Docker, cloud-native infrastructure) |

# 6. Detailed Module Description

## 6.1 Supervisor Agent

The Supervisor Agent is the orchestration core. It receives the raw proposal, performs initial classification, identifies which specialist agents are required, and dispatches tasks via LangGraph conditional edges. It also monitors agent outputs and decides whether human approval is needed.

## 6.2 Research Agent

The Research Agent gathers contextual information about the proposal domain, validates factual claims, and extracts key entities. It uses LangChain retrieval chains to query knowledge bases and external sources, then passes enriched context to downstream agents.

## 6.3 Coder Agent

The Coder Agent specializes in analyzing technical and code-heavy sections of proposals. It validates implementation feasibility, identifies code anti-patterns, assesses technical debt, and scores the technical quality of the proposal on a standardized rubric.

## 6.4 Reviewer Agent

The Reviewer Agent performs holistic quality assessment. It checks for completeness, logical consistency, alignment with requirements, and formatting compliance. It produces a structured review scorecard with section-level feedback and an overall quality score.

## 6.5 Writer Agent

The Writer Agent synthesizes findings from all other agents into a final review report. It generates an executive summary, section-by-section commentary, a consolidated score, and actionable recommendations for proposal improvement.

## 6.6 Conditional Routing Engine

The routing engine implements LangGraph conditional edges to route proposal tasks dynamically. Routing decisions are based on classifier outputs (content type, complexity score, risk level) and can be edited by non-technical users via the Workflow Editor UI.

## 6.7 Human-in-the-Loop Module

HITL checkpoint nodes suspend graph execution and publish an approval request to the FastAPI backend. A WebSocket notification is sent to the frontend, where reviewers can approve or reject. The graph resumes execution immediately upon receiving the decision.

# 7. User Stories and Feature Breakdown

The project backlog consists of 24 user stories organized across 12 epics, assigned to three team members, and scheduled across a 14-week delivery timeline.

| Epic | ID | User Story | Description | Owner |
| --- | --- | --- | --- | --- |
| Setup | US-01 | Project Setup | Initialize project and install all dependencies | Urvi Jain |
| Architecture | US-02 | Multi-Agent Architecture Design | Design supervisor/specialist workflow and orchestration | Urvi Jain |
| State Mgmt | US-03 | Shared State Schema | Design LangGraph state schema with type-safe annotations | Urvi Jain |
| Supervisor | US-04 | Supervisor Agent Development | Build supervisor to classify and route tasks to agents | Urvi Jain |
| Spec. Agents | US-05 | Research Agent | Gather proposal information and extract insights | Urvi Jain |
| Spec. Agents | US-06 | Coder Agent | Analyze technical sections and validate code components | Urvi Jain |
| Spec. Agents | US-07 | Reviewer Agent | Validate proposal quality and perform quality checks | Urvi Jain |
| Spec. Agents | US-08 | Writer Agent | Generate summaries, reports and final recommendations | Urvi Jain |
| Routing | US-09 | Conditional Routing Logic | Implement conditional branching and dynamic task routing | Shruti Mandal |
| Routing | US-10 | Error Recovery Subgraphs | Build fallback workflows and handle failures gracefully | Shruti Mandal |
| Human-in-Loop | US-11 | Approval Checkpoint System | Introduce human review stages, pause workflow on trigger | Shruti Mandal |
| Human-in-Loop | US-12 | Approval UI | FastAPI + WebSocket interface for approve/reject actions | Shruti Mandal |
| Persistence | US-13 | Workflow State Persistence | Store workflow states via SQLite/Redis for resumability | Shruti Mandal |
| Observability | US-14 | LangSmith Tracing | Integrate LangSmith for tracing and execution visualization | Shruti Mandal |
| Observability | US-15 | OpenTelemetry Metrics | Collect performance metrics and monitor system health | Shruti Mandal |
| Testing | US-16 | Unit & Workflow Testing | Create Pytest test suites, validate agent workflows | Srinidhi Rao |
| Performance | US-17 | Concurrent Workflow Load Test | Validate handling of 5+ simultaneous concurrent workflows | Srinidhi Rao |
| Advanced | US-18 | Dynamic Agent Spawning | Supervisor dynamically creates and spawns agents | Srinidhi Rao |
| Advanced | US-19 | Agent Reputation Scoring | Score and rank specialist agents on performance | Srinidhi Rao |
| Advanced | US-20 | Workflow Editor UI | Custom routing rule editor for non-technical users | Srinidhi Rao |
| UI | US-21 | Dashboard UI | Workflow monitoring dashboard with analytics | Srinidhi Rao |
| Backend | US-22 | API Integration | FastAPI orchestration and approval APIs | Srinidhi Rao |
| Documentation | US-23 | Technical Documentation | Architecture docs, API reference and user guides | Srinidhi Rao |
| Deployment | US-24 | Deployment | Cloud deployment and production environment setup | Srinidhi Rao |

# 8. Database & State Management Design

LangGraph maintains a shared, typed state object that flows through every node in the workflow graph. This state is the single source of truth for the current proposal review and includes all agent outputs, routing decisions, and metadata.

## 8.1 State Schema

# Shared LangGraph State Schema (Python/TypedDict)

class ProposalState(TypedDict):

proposal_id:       str

proposal_text:     str

classification:    dict          # Supervisor output

research_output:   Optional[str]

coder_output:      Optional[str]

review_scores:     Optional[dict]

final_report:      Optional[str]

approval_status:   Literal['pending','approved','rejected']

agent_trace:       List[str]     # Execution audit log

error_log:         List[str]

## 8.2 Persistence Strategy

- Development: SQLite — lightweight, file-based, zero-config persistence.

- Production: Redis — in-memory with AOF persistence for low-latency state read/writes.

- Checkpointing: LangGraph's built-in checkpointer serializes state after every node transition.

- Recovery: On restart, the system reloads the last valid checkpoint and continues execution.

# 9. Human-in-the-Loop Architecture

The HITL system allows human reviewers to participate in the automated workflow at configurable checkpoints. When a risky or high-stakes decision is detected, the workflow graph is paused and an approval request is issued.

HITL Flow (Mermaid sequenceDiagram):

──────────────────────────────────────────────

sequenceDiagram

participant Graph as LangGraph

participant API  as FastAPI

participant WS   as WebSocket

participant User as Human Reviewer

Graph->>API:  POST /approvals/{id}/request

API->>WS:     Notify reviewer (real-time)

WS->>User:    Display approval UI

User->>API:   POST /approvals/{id}/action {approved}

API->>Graph:  Resume workflow with decision

Graph->>Graph: Continue from checkpoint

- Approval timeout is configurable; expired requests auto-escalate to a senior reviewer.

- All approval decisions are logged with timestamp, reviewer ID, and rationale.

- The Approval UI supports bulk actions for handling multiple pending reviews.

# 10. Observability and Monitoring Strategy

## 10.1 LangSmith Tracing

Every LangGraph node execution is automatically traced via LangSmith. Traces capture input/output payloads, execution latency, token usage, and error events. The LangSmith dashboard provides a visual execution tree for debugging and performance analysis.

## 10.2 OpenTelemetry Metrics

The platform exports OpenTelemetry metrics to a configurable backend (Prometheus/Grafana). Key metrics include workflow throughput, agent latency, approval wait times, error rates, and concurrent workflow counts.

- Metric: workflow.duration — end-to-end proposal review time per workflow.

- Metric: agent.latency — per-agent execution latency histograms.

- Metric: approval.wait_time — time from checkpoint trigger to human decision.

- Metric: workflow.error_rate — percentage of workflows that hit error recovery paths.

- Metric: concurrent.workflows — real-time count of active workflow instances.

# 11. Testing Strategy

## 11.1 Unit Testing

Each agent module has a dedicated Pytest test suite validating input/output contracts, edge cases, and error handling. LangGraph test utilities enable isolated node testing without running the full workflow graph.

## 11.2 Integration Testing

End-to-end integration tests submit sample proposals through the full workflow and assert the correctness of routing decisions, agent outputs, and final report structure.

## 11.3 Load Testing

US-17 validates the system's ability to handle 5 or more simultaneous workflow instances. Load tests simulate concurrent proposal submissions and measure throughput, latency degradation, and error rates under peak conditions.

- Tool: Locust / k6 for API-level load generation.

- Assertion: p95 latency remains under SLA thresholds at 5× concurrent load.

- Assertion: No state corruption or cross-workflow data leakage under concurrency.

# 12. Performance & Scalability Considerations

- Async execution: All agent calls are async (asyncio), enabling non-blocking concurrent workflows.

- LLM token budgets: Per-agent token limits prevent cost overruns and latency spikes.

- Result caching: Repeated research queries are cached in Redis to eliminate redundant LLM calls.

- Horizontal scaling: Stateless FastAPI workers scale horizontally behind a load balancer.

- Dynamic agent spawning (US-18): The supervisor creates new agent instances on demand during peak loads.

- Agent reputation scoring (US-19): Underperforming agents are demoted; high-reputation agents receive priority routing.

# 13. Advanced Features

## 13.1 Dynamic Agent Spawning (US-18)

The Supervisor Agent monitors the current workflow queue depth. When load exceeds a configurable threshold, it dynamically spawns additional specialist agent instances to process proposals in parallel. Spawned agents are automatically deprovisioned when the queue returns to normal levels.

## 13.2 Agent Reputation Scoring (US-19)

Each specialist agent maintains a performance score updated after every task based on output quality ratings (from the Reviewer Agent), execution speed, and error frequency. The Supervisor uses reputation scores to prioritize routing to higher-performing agents and flag underperforming agents for review.

## 13.3 Workflow Editor UI (US-20)

A visual, node-based workflow editor allows non-technical administrators to modify routing rules without writing code. Changes are serialized to JSON and loaded at runtime by the conditional routing engine. Validation prevents invalid graph configurations from being saved.

# 14. API Design Overview

The FastAPI backend exposes a RESTful API for all platform operations. WebSocket endpoints provide real-time event streaming for the dashboard and approval notifications.

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /proposals/submit | Submit a new proposal for review workflow |
| GET | /proposals/{id}/status | Fetch current workflow status and agent progress |
| GET | /proposals/{id}/report | Retrieve final review report and scores |
| POST | /approvals/{id}/action | Submit human approval or rejection decision |
| GET | /workflows | List all active and completed workflows |
| GET | /agents/health | Get real-time health and load of all agents |
| GET | /metrics/dashboard | Retrieve aggregated metrics for monitoring UI |
| POST | /workflows/{id}/restart | Restart a failed or interrupted workflow |

# 15. Dashboard and UI Design

The monitoring dashboard provides a real-time view of all active and completed proposal review workflows. Key interface components include:

- Workflow Feed: Live list of all workflow instances with status badges (In Progress, Awaiting Approval, Complete, Failed).

- Workflow Detail View: Node-by-node execution timeline with agent outputs, latency, and trace links.

- Approval Queue: Pending human approval requests with proposal context, agent recommendations, and approve/reject controls.

- Analytics Panel: Historical charts for throughput, average review time, agent performance scores, and error rates.

- Workflow Editor: Visual routing rule configuration interface (Advanced; US-20).

The frontend is built with a modern component framework, communicating with the FastAPI backend via REST for data fetches and WebSocket for real-time updates.

# 16. Deployment Architecture

The platform is containerized using Docker and deployed to a cloud environment with the following topology:

Deployment Topology (Mermaid graph):

─────────────────────────────────────

graph LR

LB[Load Balancer] --> API1[FastAPI Instance 1]

LB             --> API2[FastAPI Instance 2]

API1 & API2    --> GRAPH[LangGraph Workers]

GRAPH          --> REDIS[Redis State Store]

GRAPH          --> LS[LangSmith Cloud]

GRAPH          --> OTEL[OpenTelemetry Collector]

OTEL           --> PROM[Prometheus + Grafana]

API1 & API2    --> FRONT[Frontend CDN]

- Containerization: Docker Compose for development; Kubernetes Helm chart for production.

- CI/CD: GitHub Actions pipeline — lint, test, build, deploy on merge to main.

- Secrets management: Environment variables injected via cloud-native secret manager.

- Health checks: Liveness and readiness probes on all API and worker containers.

# 17. Team Responsibilities

| Team Member | Role | Story IDs | Responsibilities |
| --- | --- | --- | --- |
| Urvi Jain | Lead Architect / Backend Dev | US-01 to US-08 | Setup, Architecture, State Mgmt, Supervisor, Specialist Agents |
| Shruti Mandal | Workflow & Integration Eng. | US-09 to US-15 | Routing, Error Recovery, Human-in-Loop, Persistence, Observability |
| Srinidhi Rao | Full-Stack / DevOps Eng. | US-16 to US-24 | Testing, Performance, Advanced Features, UI, Backend, Docs, Deploy |

# 18. Project Timeline

The 24 user stories are delivered across 8 structured phases over a 14-week timeline.

| Phase | Timeline | Stories | Deliverables |
| --- | --- | --- | --- |
| Phase 1 – Foundation | Week 1–2 | US-01, US-02, US-03 | Project setup, architecture design, state schema |
| Phase 2 – Core Agents | Week 3–5 | US-04–US-08 | Supervisor agent + all four specialist agents |
| Phase 3 – Routing & HITL | Week 6–7 | US-09–US-12 | Conditional routing, error recovery, human-in-loop |
| Phase 4 – Infra & Obs. | Week 8–9 | US-13–US-15 | Persistence layer, LangSmith tracing, OpenTelemetry |
| Phase 5 – QA & Perf. | Week 10 | US-16, US-17 | Pytest suites, concurrent load testing |
| Phase 6 – Advanced | Week 11 | US-18–US-20 | Dynamic spawning, reputation scoring, workflow editor |
| Phase 7 – UI & Backend | Week 12 | US-21, US-22 | Dashboard UI, FastAPI orchestration APIs |
| Phase 8 – Ship | Week 13–14 | US-23, US-24 | Documentation, cloud deployment, production launch |

# 19. Challenges and Risk Mitigation

| Risk | Severity | Description | Mitigation Strategy |
| --- | --- | --- | --- |
| LLM Latency | High | Agent calls may exceed timeout thresholds | Async execution, timeout guards, fallback agents |
| State Inconsistency | Medium | Distributed state may diverge under concurrent load | Centralized LangGraph state, Redis locking, snapshots |
| Human Approval Delay | Medium | HITL bottlenecks halt automated workflows | Configurable timeout with auto-escalation policy |
| Scope Creep | High | Advanced features may delay core delivery | Strict sprint gating; advanced features in Phase 6+ |
| Data Privacy | Low | Proposal content may contain sensitive information | Encrypted storage, access control, audit logging |
| Cloud Cost Overrun | Low | LLM API calls may escalate infrastructure costs | Token budgets, caching, batch processing strategies |

# 20. Future Enhancements

- Multi-modal support: Accept video pitches and slide decks in addition to text proposals.

- Fine-tuned models: Domain-specific LLMs trained on historical approved/rejected proposals.

- Integrations: Connect to CRM, ERP, and procurement systems via webhook connectors.

- Scoring explainability: Generate natural-language explanations for every scoring decision.

- Collaborative review: Multi-reviewer mode with consensus scoring and discussion threads.

- Mobile app: Native iOS/Android companion app for approvals and real-time notifications.

- Marketplace: Plugin system allowing third-party specialist agent contributions.

# 21. Conclusion

The Multi-Agent AI Proposal Review & Critique Platform delivers a production-grade solution to one of the most persistent bottlenecks in organizational decision-making — the slow, inconsistent, and unscalable manual review of proposals.

By combining the structured orchestration power of LangGraph with the intelligence of specialist AI agents, human-in-the-loop controls, comprehensive observability, and a real-time dashboard, the platform enables organizations to review proposals faster, more consistently, and at any scale.

The 14-week delivery roadmap, clear team responsibilities, and a risk-aware architecture ensure that the project is not only technically sound but also practically deliverable. The platform establishes a scalable foundation for future enhancements, positioning the team to extend capabilities well beyond the initial release.

# 20. Links

Github Link : https://github.com/UrviJain25/langraph-multiagent-orchestration-platform

Backend Link : http://127.0.0.1:8000/docs

Metrics Endpoint : http://127.0.0.1:8000/metrics

Deployment Link : https://ashy-beach-090bf5700.7.azurestaticapps.net